**CMPS115 Sprint 2**

**Product Name**: Tutor+

**Team Name**: Tutor Squad

**Completion Date**: 2018-10-22

**Revision Number**: 1.0

**Revision Date**: 2018-10-22

**High level goal**

The goal for this sprint is to finish the tutor search system, tutor suggest system, tutor search result system and tutor information page and search engine system, to make user have an independent account with settings.

**Task listing**

User story 1 (“As a user, I want to have a easy and way to find my tutor”)

Task 1 UI (5 hours)

Task 2 Database design (5 hours)

Task 3 Tutor suggestion (5 hours)

Task 4 search bar (5 hours)

Task 5 Search Algorithm (5 hours)

User story 2 (“As a user, I want to have a great way to see my search result”)

Task 1 UI (7 hours)

Task 2 search result (7 hours)

User story 3 (“As a user, I want able to find best tutor and best time for my section”)

Task 1 UI for Profile Display (7 hours)

Task 2 UI for tutor schedule (10 hours)

Task 3 Database design (15 hours)

**Member**

Junyi Zhao: Project Owner, Developer

Vash Wang: Developer, UI Designer, Scrum Master

Wenhao Ge: Developer, UI Designer

Yueting Wu: Developer, UI Designer

Xuelei Guo: Developer, UI Designer

Bo Lan: Developer, UI Designer

**Initial Task Assignment**

Junyi Zhao: User story 1, Task 5, Task 2

Vash Wang: User story 2, Task 2

Wenhao Ge: User story 2, Task1

Yueting Wu: User story 3, Task1

Xuelei Guo: User story 3, Task2

Bo Lan: User story 3, Task3