**CMPS115 Sprint 3**

**Product Name**: Tutor+

**Team Name**: Tutor Squad

**Completion Date**: 2018-11-05

**Revision Number**: 1.0

**Revision Date**: 2018-11-05

**High level goal**

The goal for this sprint is to finish the Chatting page, friend list page and finish the recommendation part in the search page. These pages will help students and tutors communicate with each other and manage their chatting.

**Task listing**

User story 1 (“As a user, I want to communicate with my tutors/students”)

Task 1 UI design (5 hours)

Task 2 Database design (5 hours)

Task 3 GitHub research (5 hours)

User story 2 (“As a user, I want to use my own friend list to manage my chatting”)

Task 1 UI design (10 hours)

Task 2 Database design (7 hours)

User story3 (“As a user, I want to have some recommendations when I first use this app in search page”)

Task 1 UI design (5 hours)

Task 2 Database design (7 hours)

**Member**

Junyi Zhao: Project Owner, Developer

Vash Wang: Developer, UI Designer

Wenhao Ge: Developer, UI Designer, Scrum Master I

Yueting Wu: Developer, UI Designer, Scrum Master II

Xuelei Guo: Developer, UI Designer

Bo Lan: Developer, UI Designer

**Initial Task Assignment**

Junyi Zhao: User story 1, Task 2; User story 2, Task 2

Vash Wang: User story 3, Task 1, Task 2

Wenhao Ge: User story 2, Task2

Yueting Wu: User story 2, Task1

Xuelei Guo: User story 2, Task1

Bo Lan: User story 1, Task1, Task 3