**Sprint 3Report**

**Product Name**: Tutor+

**Team Name**: Tutor Squad

**Completion Date**: 2018-11-18

**Actions to stop doing**

For Sprint 3, we have accomplished more and harder user stories goals. Therefore, we must prove our work we should avoid the following steps.

First of all, as we set the deadlines, but an accident happened on one of the team members, and he cannot work on the project. We may set up a backup plan to avoid this kind of situation.

Secondly, frontend developer and backend developer need more communications and agreement on designs.

**Actions to start doing**

We should do the following things to improve our efficiency.

First, we should have better time management.

Second, we should work together as much as possible.

Thirdly, we should communicate more with each other’s.

**Actions to keep doing**

As we have a branch oriented manage system, everything is pretty clear. We should keep using this system not only to manage features but also various branches. We also have very clear work allocation which is shown on our Nuclino.

**Work completed/not completed:**

User story 1 (“As a user, I want to communicate with my tutors/students”)

Done - Task 1 UI design (5 hours)

Done - Task 2 Database design (5 hours)

Done - Task 3 GitHub research (5 hours)

User story 2 (“As a user, I want to use my own friend list to manage my chatting”)

Done - Task 1 UI design (10 hours)

Done - Task 2 Database design (7 hours)

User story3 (“As a user, I want to have some recommendations when I first use this app in search page”)

Done - Task 1 UI design (5 hours)

Done - Task 2 Database design (7 hours)

**Work completion rate**

-User stories done (3/3): 0.2142/day

-Work hours (44 hours): 3.2h/day