**CMPS115 Sprint 4**

**Product Name**: Tutor+

**Team Name**: Tutor Squad

**Completion Date**: 2018-11-19

**Revision Number**: 1.0

**Revision Date**: 2018-11-19

**High level goal**

The goal for this sprint is to finish and improve chatting page, friend list page and initial page. These pages will allow users to communicate with their students/tutors conveniently and thus improve user experience.

**Task listing**

User story 1 (“As a user, I want to have a good conversation/chatting environment with my student/tutor”)

Task 1 UI design (8 hours)

Task 2 Database design (8 hours)

Task 3 GitHub research (5 hours)

User story 2 (“As a user, I want to have a reliable and good-looking friend list system”)

Task 1 UI design (7 hours)

Task 2 Database design (7 hours)

User story 3 (“As a user, I want to have a gorgeous initial page”)

Task 1 Image choosing&editing (4 hours)

Task 2 Animation design (3 hours)

**Member**

Junyi Zhao: Project Owner, Developer

Vash Wang: Developer, UI Designer

Wenhao Ge: Developer, UI Designer

Yueting Wu: Developer, UI Designer

Xuelei Guo: Developer, UI Designer, Scrum Master I

Bo Lan: Developer, UI Designer, Scrum Master II

**Initial Task Assignment**

Junyi Zhao: User story 1, Task 2; User story 2, Task 2

Vash Wang: User story 2, Task 1

Wenhao Ge: User story 2, Task 2

Yueting Wu: User story 2, Task 1

Xuelei Guo: User story 3, Task 1, Task 2

Bo Lan: User story 1, Task 1, Task 3